# Incident Response Tabletop — After Action Report

Exercise ID: IR-TT-2025-10 | Scenario: Ransomware escalation

Date: October 22, 2025 | Classification: Internal — Security Operations

| Incident Commander | Marcus Lee, Director of Security Operations |
| --- | --- |
| Facilitator | Dana Ortiz, Sr. Manager, Governance, Risk & Compliance |
| Participants | Security, Engineering, Legal, Customer Communications, Incident Commander |
| Objectives | Validate escalation, legal notification, customer comms readiness, tooling coverage |

# 1. Executive Summary

Ostrai simulated a credential compromise leading to potential production data exfiltration. The exercise validated end-to-end incident workflows, surfaced automation gaps in contact list sync, and confirmed customer messaging templates for regulated notifications.

# 2. Scenario Timeline

## 09:05 — Detection

- SIEM anomaly alert flagged privileged login from unrecognized geography.

- Incident Commander activated PagerDuty bridge and notified SecOps channel.

## 09:18 — Initial Response

- Legal prepared regulatory notification decision tree with Privacy officer.

- Engineering initiated database snapshot and tightened IAM policies.

## 09:37 — Containment

- Firewall blocks applied; new IAM role assume policy enforced break-glass procedure.

- Communications drafted customer statement and staged in templated workspace.

## 10:12 — Eradication & Recovery

- Access keys rotated for impacted admin accounts.

- Incident Commander validated log capture requirements and declared steady state.

# 3. Roles & Responsibilities

## Security Operations

- Maintained incident bridge, coordinated cross-functional updates every 15 minutes.

- Tracked forensic evidence checklist in Incident.io channel.

- Documented root cause hypotheses and IR timeline in real time.

## Engineering

- Executed IAM lockdown script and implemented temporary firewall rules.

- Captured RDS snapshots and CloudTrail logs for ongoing investigation.

- Drove service restoration checklist with parallel test execution.

## Legal & Compliance

- Assessed breach determination per GDPR and HIPAA timelines.

- Coordinated outside counsel availability for potential notification follow-up.

- Maintained evidence retention requirements and chain-of-custody log.

## Customer Communications

- Drafted proactive holding statement for leadership approval.

- Updated status page template and ensured translations were queued.

- Confirmed contact list accuracy; flagged need for automated sync to PagerDuty.

# 4. Lessons Learned

- Contact list synchronization to PagerDuty must be automated weekly to avoid stale data.

- Customer messaging templates should be version controlled with clear approval history.

- Secure enclave for forensic artifact storage requires documented access break-glass procedure.

# 5. Remediation Tasks

| Task ID | Owner | Action / Due / Status |
| --- | --- | --- |
| IR-2025-001 | SecOps | Automate contact list synchronization into PagerDuty using HRIS webhook integration. Due: 2025-11-05 ¦ Status: In Progress |
| IR-2025-002 | Comms | Finalize customer messaging templates and archive in restricted SharePoint library. Due: 2025-11-07 ¦ Status: Scheduled |
| IR-2025-003 | Engineering | Document playbook for emergency IAM lockdown including approval matrix. Due: 2025-11-12 ¦ Status: Ready |

# 6. Control Mapping

| Framework Control | Status | Notes |
| --- | --- | --- |
| SOC 2 CC1.2 | Effective | Incident response roles validated; post-mortem cadence improved. |
| ISO 27001 A.5.29 | Effective | Crisis communications plan tested; updates queued for repository. |
| HIPAA §164.308(a)(6) | Needs Update | Evidence archive SOP to incorporate new secure enclave process. |

# 7. Approvals

Prepared by: Marcus Lee Incident Commander _______________________________

Reviewed by: Dana Ortiz Director of Governance, Risk & Compliance _______________________________